| A Graduation Project entitled: LAPSTORE presented by: Wael Bahaa Aldien Waelbahaa01@hotmail.com Abdelrahman Hassan abdelraalabdelrahman@gmail.com Shehab Eissa Shehabeissa472@gmail.com Dina Gamal Kamal dinahawas2004@gmail.com Under the Supervisor of: Eng: Mahmoud Shahaly |  |  |
| --- | --- | --- |

Table of Contents

- 1. Project Proposal

  - 1.1. Overview

  - 1.2. Objectives

  - 1.3. Scope

- 2. Project Plan

  - 2.1. Timeline (Gantt Chart)

  - 2.2. Milestones & Deliverables

- 3. Task Assignment & Roles

- 4. Risk Assessment & Mitigation Plan

- 5. Key Performance Indicators (KPIs)

- 6. Requirements Gathering

  - 6.1. Stakeholder Analysis

  - 6.2. User Stories & Use Cases

    - Buyer User Stories

    - Seller User Stories

    - Admin User Stories

  - 6.3. Functional Requirements

  - 6.4. Non-functional Requirements

- 7. System Analysis & Design

  - 7.1. Use Case Diagram

- 8. Software Architecture

  - 8.1 Database Design

    - ERD

    - Logical Schema

- 9. Wireframes & Mockups

- 10. UI/UX Guidelines

- 11. Source Code

- 12. Security Measures

- 13. Unit & Integration Testing

1. Project Proposal

# 1.1. Overview

LapStore is an e-commerce platform offering a wide range of laptops at competitive prices, providing comprehensive product information, excellent user experience, and outstanding customer support.

# 1.2. Objectives

- Deliver a seamless user experience, increase sales, and improve customer satisfaction.

1.3. Scope

- Develop a website with an easy-to-use interface, product management system, and shopping cart functionality.

# 2. Project Plan

## 2.1. 	Timeline (Gantt Chart)

| Phase | Task | Duration |
| --- | --- | --- |
| Phase 1 | Search for Bootstrap Template and Install | 1 Day |
| Phase 2 | Design ERD and Relationships | 3 Days |
| Phase 3 | Database Normalization | 1 Day |
| Phase 4 | Create Migration using Entity Framework | 3 Days |
| Phase 5 | Frontend Development | 2 Weeks |
| Phase 6 | Backend Development | 6 Weaks |
| Phase 7 | Testing & Debugging | 1 Week |

## 2.2. Milestones & Deliverables

Completion of design, development, testing, and final delivery.

## 3. Task Assignment & Roles

| Role | Responsibility |
| --- | --- |
| Backend Developer and Team Lead | Develop APIs, Data access Layer, and business logic Layer. |
| Frontend Developer | Implement UI components and user interactions. |
| Database Designer | Design ERD, and schema |
| Software Tester | Create unit tests, ensures quality, and validates software. |

## 4. Risk Assessment & Mitigation Plan

| Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| Delays in development | High | Regular progress tracking, buffer time in schedule |
| Security vulnerabilities | High | Implement secure coding practices, regular audits |
| Payment gateway failures | Medium | Use multiple payment providers |
| Poor user adoption | Medium | Marketing campaigns, user-friendly design |

## 5. Key Performance Indicators (KPIs)

| KPI | Description |
| --- | --- |
| System Uptime | Ensuring 99% uptime of the platform. |
| Response Time | API response time < 500ms |
| User Adoption Rate | Growth in new user registrations. |
| Order Completion Rate | Percentage of successful transactions. |
| Customer Satisfaction | Measured via reviews and feedback. |

## 6. Requirements Gathering

6.1 Stakeholder Analysis:

Identifying key stakeholders and their needs:

- Buyers – Require an easy-to-use interface, secure payments, and reliable order tracking.

- Sellers – Need a store management system and marketing tool

- Administrators – Require full control over platform operations, user management.

### 6.2 User Stories & Use Cases

#### Buyer User Stories

- As a buyer, I want to search for laptops easily so that I can find what I need quickly.

- As a buyer, I want to securely complete my payment so that I feel safe making transactions.

- As a buyer, I want to track my orders so that I know when they will arrive.

#### Seller User Stories

- As a seller, I want to manage my products and inventory so that I can keep my store updated.

- As a seller, I want to analyze my sales performance so that I can optimize my business.

#### Admin User Stories

- As an admin, I want to manage user accounts so that I can maintain platform integrity.

- As an admin, I want to resolve disputes so that I can ensure smooth transactions.

### 6.3 Functional Requirements

- User authentication and registration.

- Product listing, categorization, and management.

- Shopping cart and checkout system.

- Payment gateway integration.

- Order management and tracking system.

### 6.4 Non-functional Requirements

- Reliability: The system should be available all the time.

- Usability: System should be easy to use by having a simple graphical user interface.

- Flexibility: The system should be flexible enough to accommodate evolving data.

• Accuracy:  Accurate results for clothing fitting on customers

7. System Analysis & Design

## 7.1 Use Case Diagram

8. Software Architecture

- Design system based on n-tier Architecture:

  - Presentation Layer

  - Business Logic Layer

  - Data Access Layer

8.1 Database Design

- ERD:

- Logical Schema:

9. Wireframes & Mockups

- Design search interface, product page, and shopping cart.

10. UI/UX Guidelines

- Colors: Neutral colors with blue accents for technology.

- Typography: Easy-to-read fonts.

11. Source Code

You can access the project repository on GitHub using the following link:
LapStore GitHub Repository

In this repository, you will find:

- Frontend: Develop using HTML, CSS, JavaScript.

- Backend: Develop using C# (.NET Core).

- Database: Design using SQL Server.

12. Security Measures

- Encrypt payment data using SSL.

- Validate inputs to prevent security attacks.

13. Unit & Integration Testing

- Test each component individually.

- Test integration between frontend and backend.